200665 M2|L1 Lab Blank Initial Project Charter for AI Study Planner

The Project Charter

| Project Charter Topic | Description |
| --- | --- |
| Team Composition | - Product Manager - Owns the product vision, roadmap, requirements, and prioritization. - UX/UI Designer - Designs a simple and student-friendly user experience. - Software Engineers - Build the application, backend, integrations, and user features. - AI/Data Scientist - Develops and improves the AI-based study recommendations and adaptive planning. - QA/Testing Specialist - Tests the product for reliability, usability, and bugs. - Marketing/Customer Success Representative -Conducts user research, supports pilot users, and prepares the go-to-market strategy. |
| Team Purpose | To develop and launch an AI-powered personalized study planner that helps students organize their academic workload, prioritize subjects, and adapt their study schedules based on progress and changing deadlines. The team will focus on delivering a simple, reliable MVP that solves the core problem of students not knowing what to study, when to study it, and how to adjust their plan when they fall behind. |
| Objectives | - Develop and launch an MVP within 4 months. - Recruit at least 100 students for the initial pilot. - Achieve at least 70% weekly active usage among pilot users. - Achieve at least 60% study-plan completion among active users. - Collect user feedback and identify the top improvements for the next product release. - Establish a foundation for a freemium subscription model. |
| Key Performance Indicators (KPI) | - MVP launch - Pilot users - Weekly active users - Study-plan completion rate - Free-to-paid conversion - User retention - User satisfaction |
| Sponsor | Head of Product / Founder of the EdTech startup. The sponsor will provide strategic direction, approve major scope and budget decisions, secure resources, and remove organizational barriers that could delay the project. |
| Deadlines | - User research & problem validation: End of Month 1 - Product requirements & UX design: End of Month 2 - MVP development: End of Month 3 - Testing & pilot preparation: First half of Month 4 - MVP pilot launch: End of Month 4 - Pilot evaluation & improvement plan: Month 5 |
| Resources | - Product management and engineering team. - AI/data science expertise. - UX/UI design tools. - Cloud and database infrastructure. - Budget for development, testing, and initial marketing. - Pilot students for usability testing and feedback. - Access to educational content and LMS integrations. |
| Meetings | - 3-times weekly stand-up: 15 minutes to discuss progress, blockers, and immediate priorities. - Weekly product meeting: Review roadmap, requirements, user feedback, and KPI progress. - Biweekly sprint review: Demonstrate completed work and collect stakeholder feedback. - Monthly sponsor review: Review project status, budget, risks, milestones, and major decisions. - Ad-hoc meetings: Held when significant product, technical, or business issues require a decision. |