Launch Readiness Checklist

Part I: Utilize the given checklist to determine product launch readiness. Annotate your recommendations in Part II.

| Product Launch Readiness Checklist |  |  |
| --- | --- | --- |
| Launch Consideration | Readiness Criteria | Ready State (Yes/No) |
| Beta Plan | - Beta Plan completed. - Beta Plan approved. | Yes |
| Beta Testing | - Beta test type determined. - Beta testing schedules established. | Yes |
| Roles and Responsibilities | - Beta testing roles and responsibilities defined. - All participants committed. | Yes |
| Success Metrics | - Beta testing success metrics defined. - KPIs meet SMART criteria. | Yes |
| Launch Plan | - Launch plan updates complete. - Launch plan finalized and approved. | Yes |
| Sales and Channel | - Sales and channel launch requirements documented. - Assessment completed. | No |
| Customer Support | - Customer support launch requirements documented. - Assessment completed. | Yes |
| Manufacturing and Operations | - Manufacturing and operation launch requirements documented. - Assessment completed. | Yes |
| Product Documentation | - All product documentation is updated and complete. - Product documentation available to all stakeholders. | Yes |
| Business Plan | - Business Plan updates completed. - Business Plan approved. | Yes |
| Launch Decision | - Decision to launch approved. - All readiness assessments completed. | No |

Part II: List Readiness Issues and Recommendations

| Readiness Issue | Recommendation |
| --- | --- |
| Product Quality: A blower system defect was discovered in one unit.. | Validate all affected models after repairs and ensure the defect rate remains below 2%. |
| Distribution and Installation: Coordinating installations across multiple regions may cause delays. | Create a detailed delivery and installation schedule with the customer to meet the one-week installation target. |
| Sales Channel Preparedness: Over 20 sales channels are unfamiliar with the new product. | Provide product training, sales guides, and a qualified list of commercial prospects. |
| Customer Support Readiness: The support team needs customer contacts and product identification numbers. | Supply the help desk with customer details, product IDs, and clear escalation procedures before launch. |
| Commercial Scaling: Future commercial launches may exceed 300 units. | Confirm manufacturing capacity, supplier readiness, distribution capabilities, and spare-parts availability to support increased demand. |